## Slide 1
CONFIDENTIAL BOARD REVIEW
LendFlow Technologies — FinOps & Cloud Cost Optimisation Strategy
Comprehensive 90-Day Execution Roadmap for 33.3%+ AWS Cost Reduction | Zetheta Algorithms
Executive Scope
$1.23M Annual Savings
• Current Spend: $180,000 / month
• Target Spend: <= $120,000 / month
• Recurring Run-Rate Savings: $102,475 / month ($1.23M/yr)
• Target Achievement Window: 90 Days
Key Tenets
100% Audit Safe
• Zero Double-Counting Waterfall Methodology
• Strict Compliance Ring-Fences (PCI DSS v4.0, SOC 2, RBI)
• Unit Economics Alignment ($0.36 -> $0.155 per loan app)
• Automated Policy-as-Code & CI/CD Budget Gates
Notes: SLIDE 1 SPEAKER NOTES & CFO Q&A:
Good morning members of the Executive Committee and CFO. Today we present the LendFlow FinOps Cloud Cost Optimisation strategy. Our objective is clear: reduce AWS spend from $180k to <=$120k within 90 days while strictly preserving PCI DSS and RBI regulatory compliance.

## Slide 2
EXECUTIVE SUMMARY
Executive Summary: Commitments & Financial Targets
LendFlow is committed to reducing cloud cost from $180,000/mo to $77,525/mo within 90 calendar days.
Financial Target
56.9% Total Reduction
• Month 6 Baseline: $180,000.00
• Board Mandate Target: <= $120,000.00
• Achieved Projected Spend: $77,525.12
• Net Monthly Savings: $102,474.88 (56.9% reduction)
Operational Guardrails
Zero SLA Breaches
• Protected Compliance Spend: $16,300/mo
• Cardholder Data Environment (CDE) untouched
• SOC 2 Type II immutable WORM retention preserved
• Zero customer-facing downtime during migrations
Notes: SLIDE 2 SPEAKER NOTES & CFO Q&A:
Q: Can we guarantee $60k savings? A: Yes. In fact, our conservative base model captures $102,475 per month across three sequential steps. Even under a 20% downside stress-test, monthly savings exceed $81,000, easily clearing the $60,000 hurdle.

## Slide 3
FINANCIAL CONTEXT
Cloud Spend as % of Revenue & Gross Margin Expansion
AWS spend grew from 7.2% to 18.0% of monthly revenue, compressing gross margin from 65.8% to 55.0%.
Historical Margin Drag
18% Revenue Drag
• Monthly Revenue: $1,000,000.00
• Month 1 AWS Spend: $72,000 (7.2% of rev)
• Month 6 AWS Spend: $180,000 (18.0% of rev)
• Gross Margin Erosion: 10.8 percentage points
Post-Optimisation Recovery
+10.25% Margin Gain
• Target AWS Spend: $77,525 (7.75% of rev)
• Projected Gross Margin: 65.25%
• Margin Expansion: +10.25 percentage points
• Capital freed for growth & risk reserves: $1.23M/yr
Notes: SLIDE 3 SPEAKER NOTES & CFO Q&A:
As loan volumes grew, infrastructure spend outpaced top-line revenue by 2.5x due to unmonitored autoscaling ceilings and lack of reserved capacity. This framework resets our cloud cost ratio back to elite SaaS benchmarks (7.75%).

## Slide 4
INFRASTRUCTURE AUDIT
Current-State Audit: Month 6 Spend by Category
EC2 and EKS node groups account for 41.6% of monthly costs, followed by RDS at 25.0%.
Spend Concentration
Top 2 = 66.6% Spend
• EC2 Compute & EKS Nodes: $74,880 (41.6%)
• RDS Aurora & Standard DBs: $45,000 (25.0%)
• NAT Gateway & Data Transfer: $18,000 (10.0%)
• S3 Storage & EBS Volumes: $14,940 (8.3%)
• ElastiCache Redis & Other: $27,180 (15.1%)
Key Audit Findings
Immediate Remediation
• Fleet-wide average CPU is only 26.4%
• 40.0% of EC2 instances run with <20% CPU
• Dev and Staging environments running 24x7 unmanaged
• 100% On-Demand compute: 0% RI or Savings Plans coverage
Notes: SLIDE 4 SPEAKER NOTES & CFO Q&A:
Two-thirds of all cloud expenditure is concentrated in Compute and Databases. Targeting these two categories through idle elimination, Graviton migration, and 1-year Savings Plans delivers the vast majority of our dollar savings.

## Slide 5
ROOT CAUSE ANALYSIS
Root Causes of Cloud Waste ($108k 6-Month Trajectory)
Five compounding operational factors drove cloud costs up 150% over the last 180 days.
Engineering Habits
Idle Non-Prod
• Dev/staging environments left on 24x7 ($15k/mo waste)
• Over-provisioning buffers (+40%) to avoid sizing analysis
• Default gp2 EBS volumes with provisioned 1TB but <100GB used
Architecture & Commercial
Unhedged On-Demand
• Chatty microservices communicating cross-AZ via NAT Gateways
• Zero commitment coverage: paying peak On-Demand rates
• Absence of automated CI/CD budget guardrails or cost gates
Notes: SLIDE 5 SPEAKER NOTES & CFO Q&A:
Waste wasn't caused by one catastrophic bug; it accumulated through hundreds of uncoordinated developer choices. The lack of an auto-shutdown policy alone leaked over $90,000 in non-prod spend over the last 6 months.

## Slide 6
CONCENTRATION ANALYSIS
Pareto 80/20 Rule: 4 Services Account for 74% of Cost
Targeting lendflow-payments, ingestion, credit-scoring, and ledger yields maximum financial impact.
The Vital Few (80% Zone)
4 Services = 74%
• lendflow-payments: $32,400/mo (PCI enclave)
• lendflow-ingestion: $28,800/mo (EKS worker fleet)
• lendflow-credit-scoring: $25,200/mo (ML batch inference)
• lendflow-ledger: $21,600/mo (Aurora Multi-AZ)
Governance Implications
High-Leverage Sprints
• Focus engineering migration sprints on the top 4 services
• Apply automated policies fleet-wide for low-friction wins
• Preserve high availability SLAs on vital payment gateways
Notes: SLIDE 6 SPEAKER NOTES & CFO Q&A:
By concentrating our engineering resources on the top 4 services, we capture 74% of the potential savings while minimizing coordination overhead across the broader engineering organization.

## Slide 7
FINOPS FRAMEWORK
The FinOps Lifecycle: Inform -> Optimise -> Operate
Adopting the Linux Foundation FinOps Foundation standard lifecycle for durable financial discipline.
Inform & Optimise
Real-Time Visibility
• Inform: Real-time cost explorer, 10 mandatory tags, dark spend visibility
• Optimise: 18 prioritised initiatives across Step 1, Step 2, and Step 3
• Zero double-counting sequential waterfall calculation
Operate & Govern
Continuous Guardrails
• Operate: Infracost PR checks, OPA Gatekeeper admission webhooks
• Governance: Daily anomaly triage, weekly sprint reviews, monthly CFO decks
• Cultural gamification: Team showback leaderboards
Notes: SLIDE 7 SPEAKER NOTES & CFO Q&A:
FinOps is not a one-time cost cutting exercise; it is an operating model. Inform gives us visibility, Optimise executes savings, and Operate installs architectural and automated policy guardrails to prevent cost creep.

## Slide 8
METHODOLOGY
Zero Double-Counting Waterfall Methodology
Strict sequential baselining: Step 1 Elimination -> Step 2 Rightsizing -> Step 3 Commitments.
Mathematical Contract
Sequential Baselines
• Step 1 Savings applied against initial $180,000 baseline ($25,000 saved)
• Post-Step 1 Baseline becomes $155,000 ($180k - $25k)
• Step 2 Rightsizing applied strictly to $155,000 ($54,250 saved)
• Post-Step 2 Baseline becomes $100,750 ($155k - $54.25k)
Step 3 Hedging Protection
Zero Waste Commitments
• Step 3 Commitments applied only to post-rightsized $100,750 baseline
• Guarantees we never purchase Savings Plans for instances scheduled for termination
• Final Spend = $77,525.12 | Total Savings = $102,474.88
Notes: SLIDE 8 SPEAKER NOTES & CFO Q&A:
Q: How do we know these savings aren't double counted? A: Our waterfall engine enforces strict sequential dependencies. If Step 1 eliminates non-prod weekend instances, Step 2 rightsizes only the surviving instances, and Step 3 buys Savings Plans only for the rightsized steady-state.

## Slide 9
IMPLEMENTATION
Step 1: Eliminate Idle & Orphaned Resources ($25,000/mo)
Immediate low-risk quick wins deployable in Days 1 to 30 with zero application refactoring.
Initiatives 1 to 3
$20,700 Subtotal
• Non-Prod Scheduling: Turn off dev/staging 20:00-08:00 + weekends ($15,000/mo)
• S3 Lifecycle: Move unaccessed objects >90d to Glacier ($2,800/mo)
• Orphaned EBS Cleanup: Snapshot & delete unattached volumes ($2,900/mo)
Initiatives 4 to 6
$25,000 Total Step 1
• Unassociated EIP & Idle ALB Decommissioning ($1,100/mo)
• Vendor API Deduplication & Response Caching ($2,000/mo)
• S3 Gateway VPC Endpoint Deployment ($1,200/mo)
Notes: SLIDE 9 SPEAKER NOTES & CFO Q&A:
Step 1 requires no architectural rewrites. A junior DevOps engineer can deploy the EventBridge scheduler, S3 lifecycle policies, and cleanup Lambdas within the first two weeks, capturing $25,000/month immediately.

## Slide 10
IMPLEMENTATION
Step 2: Right-Size Capacity & Graviton3 Migration ($54,250/mo)
Engineering-led rightsizing and architecture modernisation deployable in Days 31 to 60.
Compute & Containers
Graviton3 + VPA
• Graviton3 Node Group Migration (c7g/m7g ARM64): $22,000/mo
• EC2 Fleet Downsizing (>40% oversized fleet with <20% CPU): $15,000/mo
• EKS Pod Request/Limit Tuning with VPA Recommender: $3,600/mo
Databases & Storage
$54,250 Total Step 2
• RDS Reader Downsizing & gp2 -> gp3 Volume Migration: $8,190/mo
• DynamoDB On-Demand Billing for Bursty Tables: $1,200/mo
• DR Warm Standby to Pilot Light Transition: $3,760/mo
• Lambda Power Tuning: $500/mo
Notes: SLIDE 10 SPEAKER NOTES & CFO Q&A:
Step 2 represents the core architectural heavy lifting. Graviton3 gives us a 20% price advantage and 25% better performance. We ring-fence payments and credit-scoring ML pods to ensure zero regulatory risk.

## Slide 11
IMPLEMENTATION
Step 3: Commitments & Spot Strategy ($23,225/mo)
Commercial pricing model hedging deployable in Days 61 to 90 against rightsized capacity.
Savings Plans & RIs
72% Portfolio Hedging
• Compute Savings Plans (1-Yr Partial Upfront for 70% compute): $9,874/mo
• EC2 Instance Savings Plans for Gateway & Auth: $2,871/mo
• RDS Aurora PostgreSQL 1-Year Reserved Instances: $3,200/mo
• ElastiCache Redis Reserved Nodes: $1,680/mo
Spot Instance Adoption
$23,225 Total Step 3
• Karpenter Spot Provisioner for Analytics & Credit Scoring Batch: $5,600/mo
• SQS-backed checkpointing for interruption-tolerant batch jobs
• Zero Spot instances used on customer-facing lending APIs
Notes: SLIDE 11 SPEAKER NOTES & CFO Q&A:
By waiting until Step 3 to execute our commitment purchases, we avoid over-committing. We target 72% coverage with 1-year partial upfront Savings Plans, balancing maximum discount with cash flow flexibility.

## Slide 12
REGULATORY GOVERNANCE
Regulatory Ring-Fencing: PCI DSS, SOC 2, and RBI IT Integrity
Zero-compromise security posture: $16,300/month in compliance infrastructure is protected.
PCI DSS v4.0 & SOC 2
100% CDE Isolated
• lendflow-payments: Minimum 3 AZ instances locked ($8,000/mo)
• Dedicated VPC subnet: zero multi-tenant sharing with non-PCI pods
• lendflow-audit: S3 Object Lock 12-month WORM retention ($3,500/mo)
• CloudTrail enabled in all regions with automated integrity validation
RBI IT Framework & GDPR
RBI Data Resident
• Indian lending workloads strictly resident in ap-south-1 Mumbai ($5,000/mo)
• EU customer data isolated to eu-west-1 & eu-central-1
• Automated OPA Gatekeeper policies reject non-compliant deployments
• External audit ready: formal compliance traceability matrix approved
Notes: SLIDE 12 SPEAKER NOTES & CFO Q&A:
Under no circumstances do we compromise compliance to save a dollar. Our OPA admission controller physically blocks any developer from scaling payments below 3 replicas or deploying Indian borrower data outside Mumbai.

## Slide 13
UNIT ECONOMICS
Unit Economics: Aligning Cloud Spend to Loan Originations
Dropping cost per 1,000 loan applications from $360.00 to $155.05.
Current Unit Cost
$360 / 1k Loans
• Monthly Loan Applications Processed: 500,000
• Baseline Cloud Spend: $180,000 / month
• Current Cost per Application: $0.3600
• Current Cost per 1,000 Applications: $360.00
Target Unit Cost
$155 / 1k Loans
• Projected Post-Optimisation Spend: $77,525 / month
• Target Cost per Application: $0.1551
• Target Cost per 1,000 Applications: $155.05
• Direct Unit Savings: $204.95 per 1,000 loans (56.9% efficiency)
Notes: SLIDE 13 SPEAKER NOTES & CFO Q&A:
By translating cloud costs into unit economics (cost per 1,000 loan applications), we provide product and finance with a shared vocabulary. As loan volume doubles, our marginal cloud cost per loan will decline further.

## Slide 14
EXECUTION PLAN
90-Day Execution Roadmap & Phased Governance Milestones
A structured 3-phase delivery schedule with explicit stage gates and verification checkpoints.
Phase 1: Days 1 to 30 (Quick Wins)
Exit: $155k Spend
• Deploy Non-Prod Scheduler, S3 lifecycle, EBS cleanup
• Establish 10 mandatory tagging taxonomy & OPA admission controller
• Milestone Target: $25,000/mo run-rate savings achieved
Phase 2 & 3: Days 31 to 90
Exit: $77.5k Spend
• Phase 2 (Days 31-60): Graviton3 migration, RDS rightsizing, VPA limits
• Phase 3 (Days 61-90): Commitments, Karpenter Spot, Infracost PR gate
• Final Milestone: $102,475/mo savings, Board signoff
Notes: SLIDE 14 SPEAKER NOTES & CFO Q&A:
Our 90-day roadmap divides execution into three distinct 30-day sprints. Each sprint has defined deliverables, automated tests, and CFO signoff criteria before advancing to the next phase.

## Slide 15
FINANCIAL ROI
ROI & Cash Flow: Payback Achieved Within 21 Calendar Days
Low upfront implementation investment yields 1,200%+ annualised return on investment.
Investment Required
$43,000 One-Time
• Engineering Sprints Allocation: $28,000 (internal staff)
• Savings Plans Partial Upfront: $15,000 (one-time treasury)
• Total Implementation Investment: $43,000
Cash Flow Return
1,200%+ Annual ROI
• Monthly Recurring Net Savings: $102,475 / month
• Annualized Net Cash Savings: $1,229,699 / year
• Payback Period: 0.7 months (21 calendar days)
• Net 3-Year Value Created: $3,646,000
Notes: SLIDE 15 SPEAKER NOTES & CFO Q&A:
From a treasury perspective, this program is self-funding within 3 weeks. A one-time allocation of $43,000 unlocks over $1.2M in annual recurring cash flow that directly drops to our bottom line.

## Slide 16
OPERATING MODEL
Organizational Accountability: RACI Matrix & Showback
Clear boundaries between Finance, FinOps, SRE, and Microservice Engineering Squads.
RACI Matrix Highlights
Clear Ownership
• CFO: Accountable for Savings Plans purchasing & corporate margin
• VP Engineering: Accountable for Graviton migration & fleet sizing
• FinOps Lead: Accountable for tagging hygiene & anomaly triage
• Tech Leads: Responsible for microservice pod limits & showback targets
Showback & Gamification
Cultural Buy-In
• Monthly Squad Leaderboard with recognition for efficiency gains
• Service-level cost allocation dashboards for all 12 microservices
• Engineering KPIs tied to unit cost control during sprint planning
Notes: SLIDE 16 SPEAKER NOTES & CFO Q&A:
Cost optimization fails when engineers view it as finance meddling in architecture. Our RACI model clearly establishes that engineering owns technical execution while FinOps provides tooling, telemetry, and automated gates.

## Slide 17
RISK MANAGEMENT
Risk Mitigation Guardrails & Automated Rollback Protocols
Zero-downtime canary deployments, Prometheus latency triggers, and emergency circuit breakers.
Architectural De-Risking
Automated Rollbacks
• Canary Graviton3 deployments: 10% traffic for 48h before full cutover
• Prometheus p99 latency alarms trigger automatic rollback if >100ms
• All RDS downsizing conducted during maintenance windows with replicas
Billing Spike Circuit Breakers
Real-Time Protection
• Real-time Z-score anomaly detector alerts on >30% spikes within 1h
• EventBridge circuit breakers rate-limit runaway batch ingestion loops
• Continuous automated compliance test suite running in CI/CD
Notes: SLIDE 17 SPEAKER NOTES & CFO Q&A:
We have engineered automated rollbacks into every deployment script. If a Graviton3 node group experiences latency degradation, Karpenter automatically re-routes traffic back to x86 node groups within 60 seconds.

## Slide 18
BOARD RESOLUTION
Board Resolution & CFO Review Panel Q&A
Formal request for Board approval to execute the 90-Day FinOps roadmap and commitment purchases.
Proposed Board Resolution
Board Approval
• RESOLVED, that management is authorized to execute the 3-phase FinOps roadmap to reduce monthly AWS infrastructure expenditure from $180,000 to <=$120,000.
• FURTHER RESOLVED, that a partial upfront commitment of $15,000 for 1-Year Compute Savings Plans is approved for deployment in Day 60.
Key Executive Takeaways
Thank You — Q&A
• $102,475/mo recurring savings fully validated by sequential waterfall math
• Zero double-counting: verified Step 1 -> Step 2 -> Step 3 chaining
• 100% compliance ring-fencing for PCI DSS, SOC 2, and RBI IT Framework
Notes: SLIDE 18 SPEAKER NOTES & CFO Q&A:
Thank you, CFO and members of the Board. We respectfully request adoption of the FinOps roadmap resolution and are now open to answer any detailed architectural, commercial, or compliance questions.